SPECIFICATIONS AND CONTRACT DOCUMENTS

CITY OF THREE WAY, TENNESSEE

2021 SPRING PAVING PROJECT

Contents

Section

A		Notice to Contractors (Advertisement)

B		Instructions to Bidders and General Conditions

C		Specifications and Project Description

D		Proposal Form

E		Contract Form

F		Iran Divestment Act Certification of Non-Inclusion

CITY OF THREE WAY

ADVERTISEMENT FOR BIDS FOR 2021 SPRING PAVING PROJECT

SECTION A

ADVERTISEMENT FOR BIDS

Section A

City of Three Way 2021 Spring Paving Program

The City of Three Way invites sealed bids from qualified companies interested in providing paving services in support of the City's street maintenance efforts. The contractor selected will be responsible for milling as needed, and preparing, grading, leveling, cleaning, tacking and placing a hot mix asphalt surface overlay on streets in the City of Three Way.

Scope of Work with approximate square yardage of pavement area of 15,500, and:

For scope of work, the bid should include traffic control, associated vegetation matter removal, clearing, cleaning, grading, and any necessary saw cutting, subgrade preparation, base installation, etc.

Bidders shall place their bid in a sealed envelope along with a bid bond and proofs of insurance. The outside of the envelope must indicate the bidder's name, license number, expiration date, and that part of classification applying to the bid in accordance with TCA § 62-6-119. Bids not conforming to these provisions shall not be opened.

Bids will be received at the following address:

City of Three Way – 190 Three Way Lane, Three Way, TN  38343

until 8:30 am on Thursday, February 18, 2021

Each bidder agrees by the submission of his bid to commence work within fifteen (15) days of the issuance by the City of a "Written Notice to Proceed" and to fully complete the work within forty-five (45) calendar days from the date of the Notice to Proceed.

The successful bidder will be required to furnish a Performance and Payment Bond. Installation shall meet TDOT Standard Specifications for Road and Bridge Construction.

No bidder may withdraw his bid within thirty (30) days after the date of the opening thereof.

The work shall have a one-year warranty secured by a bond.

Bid opening will occur immediately at 8:30 am on the submission date. Any bids received after the scheduled submission deadline will be returned unopened to the bidder. Fax bids will not be accepted. The City of Three Way does not discriminate on the basis of age, race, sex, color, national origin, religion or disability in admission to, access to, or operation of its programs, services or activities, nor does it discriminate in its hiring or employment practices.

Bid packets can be obtained at City Hall in Three Way located at 190 Three Way Lane during the regular business hours, Monday through Thursday, 8:00 am to 3:00 pm. The City of Three Way reserves the right to reject any and/or all proposals and to award the bid in any manner deemed to be in the best interest of the City.

CITY OF THREE WAY

INSTRUCTIONS TO BIDDERS AND GENERAL CONDITIONS

FOR 2021 SPRING PAVING PROJECT

SECTION B

1.	Defined Terms:

1.1.	The term "City” means the Owner, the CITY OF THREE WAY.

1.2.	The term "Bidder" means one who submits a Bid directly to the City, as distinct from a sub bidder who submits a bid to a Bidder.

1.3.	The term "Successful Bidder" means the lowest, qualified, responsible and responsive Bidder to whom the City shall make an award of the Contract.

1.4.	The term "Bidding Documents" includes the Advertisement, these Instructions, the Bid Form, and the proposed Contract Documents.

1.5.	The term "Engineer" means the City Manager or the City Manager’s designee assigned to this project as the Contract Administrator.

2.	Bidding Documents:

2.1.	Complete sets of the Bidding Documents may be obtained from the City Recorder's office at City Hall.

2.2.	Complete sets of Bidding Documents must be used in the preparations of bids.  The City assumes no responsibility for errors or misinterpretations resulting from the use of incomplete sets of the Bidding Documents.

2.3.	The City, in making copies of the Bidding Documents available on the above terms, does so only to obtain bids on the work, and does not confer a license or grant for any other use.

3.	Qualifications of Bidders:

3.1.	Bidders must be licensed contractors in the State of Tennessee as required by title 62, Chapter 6 of the Tennessee Code Annotated if the bid being submitted is in excess of $25,000.

3.2.	Each Bidder must be prepared to submit upon request such written evidence as may be requested to demonstrate the Bidders qualifications to perform the Work.  Such evidence may include financial data, previous experience and references, present commitments, and proposed contractors and suppliers.  By submitting a bid, the Bidder certifies that he has the proper license to do the work within and/or for the CITY OF THREE WAY, including contractors and business license.

4.	Examination of the Contract Documents and Project Sites:

4.1.	It is the responsibility of the Bidder to:

1.	Thoroughly examine the Contract Documents,

2.	Visit the site and become familiar with the existing conditions and the scope of the project work; and become familiar with the surrounding conditions that may affect the cost, progress, performance or furnishing of the work,

3.	Consider all federal, state and/or local laws and regulations that may affect the cost, progress, performance or furnishing of the Work,

4.	Study and carefully correlate the Bidders observations with the Contract Documents, and

5.	Notify the Engineer of all conflicts, errors or discrepancies found in the Contract Documents.

4.2.	The submission of a bid will constitute an incontrovertible representation by the Bidder that the Bidder has complied with every requirement of this section, that without exception, the bid is premised upon performance and furnishing the work required by the Contract Documents, using the products, means, methods, techniques, sequences and/or procedures contained therein, and that the Contract Documents are sufficient in scope and detail and convey understanding of all terms and conditions for performance and furnishing the Work.

5.	Interpretations and Addenda:

5.1.	All questions about the meaning or intent of the Contract Documents are to be directed to:

Larry Sanders, Mayor

City of Three Way

190 Three Way Lane

Three Way, TN  38343

Interpretations or clarifications considered necessary by the Engineer in response to such questions will be issued by Addenda, mailed or delivered to all parties recorded as having properly requested and received the Bidding Documents.

5.2.	Questions received less than six days prior to the bid opening date may not be answered.

5.3.	Only questions answered by formal addendum shall be binding.  Oral or other interpretations or clarifications will be considered without legal effect.

5.4.	Addenda may also be issued to modify the Bidding Documents as deemed advisable by the City.

6.	Substitute or "Equal" Items:

6.1.	The Contract Documents reflect the preference of the City for the products, materials and methods to be used in the accomplishment of the Work.  Where specific products, materials or methods are specified, it is done to establish a standard of quality, function, dimension or appearance, and is not to restrict competition.  Other products, materials and methods may be used, if approved in advance by the City.

6.2.	The Contract, if awarded, will be on the basis of the products, materials and methods reflected in the Contract Document, or others that have been properly submitted, approved and issued to all Bidders by addenda.

6.3.	The equality of any proposed substitution shall be determined by the Engineer, who shall be the sole judge.

6.4.	No substitution shall be considered unless requested, in writing, and received by the Engineer at least ten days prior to the bid opening.  Each such request shall contain the name of the proposed substitution and a complete description, including drawings, cuts, samples, performance and test data and an itemization of the specific differences from that specified.

6.5.	Any and all approved substitutions shall be provided by addenda to all Bidders.

7.	Subcontractors, Suppliers and Others:

7.1.	No Contractor shall be required to employ any subcontractor or other person against whom the Contractor has a reasonable objection.

7.2.	No Contractor shall employ a sub-contractor or other person against whom the City has a reasonable objection.

8.	Bid Form:

8.1.	The Bid Form is included in the Bidding Documents.

8.2.	All blanks on the Bid Form must be completed, either in ink or typewritten.

8.3.	Bids by corporations must be executed in the corporate name by the President or Vice-President, or other corporate officer, when proper authorization to sign is attached to the bid.

8.4.	Bids by a partnership must be signed by all partners.

8.5.	Bids must acknowledge the receipt of all addenda.

8.6.	Bids submitted on uncompleted bid forms or bids, which contain conditions, can be deemed to be unresponsive and may be rejected.

8.7.	Any unsolicited bid alternates shall be ignored.

9.	Submission of Bids:

9.1.	Bids shall be submitted at or before the time indicated in the Advertisement and at the place therein stated.  Bids sent through the mail shall be enclosed in a second envelope, both of which shall have the notation "Bid Enclosed" on the exterior.

9.2.	All bids shall be enclosed in an opaque envelope, on the exterior of which, in addition to the notation "Bid Enclosed", is noted the name of the project, the time and place of the bid opening, the Bidder’s name, license number, classification and expiration date.

9.3	Bid security in form of a Bid Bond or certified check in the amount of 5% of the bidder’s proposed bid must accompany the bid.  The Bid Bond is to remain in effect until (and will be returned only after) the contract has been fully executed and secured. If the Bid is less than $100,000 dollars no bid bond or performance bond is required.  However, no payment will be made until the project is complete.  Liability Insurance and Workman’s Compensation coverage shall be provided, and the City shall be named as additional insured.

10.	Modifications and Withdrawal of Bid:

10.1.	Bids may be modified or withdrawn by an appropriate document executed and delivered to the place where the bids are to be submitted at any time prior to the opening of bids.

11.	Bid Opening:

11.1.	All Bids will be opened and, unless obviously non-responsive or otherwise irregular, read publicly aloud.  All bids are then available for inspection by the public and the other Bidders.

12.	Bids to Remain Subject to Acceptance:

  - All bids will remain subject to acceptance for 7 days after the day of the bid                opening.

13.	Bonds:

13.1.    The successful bidder shall execute a performance and payment bond in the amount of the contract award.  The bond shall be subject to the approval of the City Of Three Way.  A surety company licensed to do business in the State of Tennessee shall issue bonds.

14.	Award of the Contract:

14.1.	The City reserves the right to reject any and all bids, to waive any and all informalities, not involving price, time or changes in the work, and to negotiate contract terms with the Successful Bidder, and the right to disregard all non-conforming, non-responsive, unbalanced or conditioned bids.  Also, the City  reserves the right to reject in whole or in part the bid of any Bidder if the City  when, in the City 's sole opinion, believes that it would not be in the best interest of the project or the City  to make an award either in whole or in part to that Bidder, whether because the bid is not responsive, the Bidder is not qualified, of doubtful financial ability, has a history of poor performance and/or difficulty with previous City  work, or fails to meet any other pertinent standard or criteria established by the City .

14.2.	In evaluating bids, the City will consider the qualifications of the Bidders, whether or not the bids comply with the prescribed requirements, and such alternates, unit prices and other data, as may be requested in the bid form or prior to the Notice of Award.

14.3.	The City may consider the qualifications and experience of subcontractors, suppliers, and other persons and organizations proposed for certain parts or portions of the Work.

14.4.	The City may conduct such investigations as the City deems necessary to assist in the evaluations of bids and Bidders to establish the responsibility, qualification, and financial ability of Bidders, subcontractors, suppliers and other persons or organizations to perform the work.

14.5.	The City recognizes that award of the Contract is dependent on the availability of funding and, therefore, the City makes no guarantees as to an award of a contract, to any Bidder.  If the contract is to be awarded, it will be awarded to the lowest Bidder whose evaluation by the City indicates to the City that the award will be in the best interest of the City.

15.	Signing of the Agreement:

15.1.	When the City submits to the Successful Bidder the "Notice of Award" and Agreement for execution, it will be in the number of copies necessary, all of which shall be signed and shall constitute an original Agreement.  Within five days thereafter, the Successful Bidder shall sign and deliver all copies of the Agreement to the City, accompanied by a certificate of insurance.  The City, within three days thereafter, shall return to the Successful Bidder a fully executed copy of the agreement.

16.	Notice of Award:

16.1.	The City may give the Successful Bidder a Notice of Award at any time within 20 days from the date of opening of bids.  The Successful Bidder shall begin the Work no less than twenty days from the receipt of the Notice of Award or no less than ten days from the date of his receipt of the fully executed agreement, whichever is later.

17.	Indemnity

17.1	The contractor will indemnify and save harmless the City , its officers, agents, servants, and employees from and against any and all suits, actions, legal proceedings, claims, demands, damages, costs, expenses, and attorneys' fees to the extent resulting from a willful or negligent act or omission of the Contractor, its officers, agents, servants, and employees in the performance of this Contract; provided, however, that the Contractor shall not be liable for any suits, actions, legal proceedings, claims, demands, damages, costs, expenses and attorneys' fees arising out of the award of this Contract or a willful or negligent act or omission of the City , its officers, agents, servants and employees.

18.	Insurance

18.1	The Contractor shall at all times during the Contract maintain in full force and effect Employer's Liability, Workmen's Compensation, Public Liability and Property Damage Insurance, including contractual liability coverage for the provisions of Indemnity.  All insurance shall be by insurers and for policy limits acceptable to the City and before commencement of work hereunder the

Contractor agrees to furnish the City certificates of insurance or other evidence satisfactory to the City to the effect that such insurance has been procured and is in force.

For the purpose of the Contract, the Contractor shall carry the following types of insurance in at least the limits specified below:

| COVERAGES | LIMITS OF LIABILITY |
| --- | --- |
| Workmen's Compensation | Statutory |
| Employer's Liability | $500,000 |
| Bodily Injury Liability Except Automobile | $500,000 each occurrence $1,000,000 aggregate |
| Property Damage Liability Except Automobile | $300,000 each occurrence $300,000 aggregate |
| Automobile Bodily Injury Liability | $500,000 each person $1,000,000 each occurrence |
| Automobile Property Damage Liability | $300,000 each occurrence |
| Excess Umbrella Liability | $2,000,000 each occurrence |

CITY OF THREE WAY

SPECIFICATIONS AND PROJECT DESCRIPTION

FOR 2021 SPRING PAVING PROJECT

SECTION C

1.	Scope of the Work:

The work described in these specifications consists of furnishing all labor, materials, tools, equipment and services and performing all work required to (1) clean and repair the existing roadway and remove any loose asphalt, (2) “clip” the shoulders to dethatch and establish proper drainage, (3) “pull” the ditches where necessary to establish proper drainage; and (4) place a uniform wearing surface (i.e., 2 inch overlay) in accordance with these specifications on the following streets:

OVERLAY DESIGNATED CITY STREETS

- CLIP AND CLEAN ALL AREAS TO BE PAVED

- REMOVE WASTE MATERIALS OFF SITE

- TACK COAT SS-1

PLACE AN AVERAGE OF 2” HOT MIX ASPHALT SURFACE COURSE

ITEM #1 PEBBLECREEK COVE CONSISTING OF APPROXIMATELY 2265 SQUARE YARDS (TO INCLUDE PAVING INTO CURB AND GUTTER)

ITEM #2 ROLLING OAKS DRIVE CONSISTING OF APPROXIMATELY 9565 SQUARE YARDS

ITEM #3 MAPLECREEK LANE CONSISTING OF APPROXIMATELY 3345 SQUARE YARDS

The quantities of work identified in the table above are estimated and may vary with actual field applications.  The contractor is responsible for verifying quantities to prepare their bid.  Bid will be lump sum for complete overlays of the designated portions of the designated streets and contractors assume all responsibility for ensuring that they have field verified the quantities that they will need to satisfactorily complete the work when they submit their bid.

The work described shall be in accordance with TDOT Standard Specifications for Road and Bridge Construction.

2.	Specifications:

2.1.	All work under this contract shall conform to these contract specifications and the applicable Sections of the latest edition of the Tennessee Department of Transportation (TDOT) Standard Specifications for Road and Bridge Construction.

2.2.   Preparation

    - Paved surfaces on which the new paving is to be placed shall be swept and/or blown clean and dry, and be free of loose foreign materials before placing the tack coat.

    - Any base course or sub grade repairs shall be conducted as needed prior to paving operations. Work shall be properly saw cut, over excavated, etc. as necessary to connect replacement material to sound base or sub grade.

2.3.	Hot Mix Asphalt Surface Coat

2.3.1	General.  The hot-mix asphalt surface course shall consist of one course constructed on the existing asphalt surface/repaired base in accordance with the requirements of the specifications and shall be constructed in conformity with the existing lines, grade, and compacted thickness as shown on the bid form.  Batch or continuous mix plants used in the production of the hot-mix asphalt paving mixtures specified herein shall be capable of satisfying the requirements of TDOT Standard Specifications for Road and Bridge Construction.

2.3.2	Placing the mix. A tack coat shall be applied prior to the placing the surface course.  The hot-mix asphalt surface course shall not be placed when weather conditions are unfavorable.  The hot-mix asphalt surface course shall be placed with a self-powered asphalt paver capable of operating at variable speeds and spreading and finishing the mix without segregation, and to the depth, as shown on the bid form.  The screed or strike-off assembly shall be adjustable to the required crown and shall be designed to lay the pavement mixture in widths from 8 feet to 12 feet in increments of one foot or less without use of forms.  The temperature at which the mix shall be placed shall be between 225( and 325( F.  Placing the mix shall be in continuous operation and the paver shall place the mix to a smooth surface that is uniform in density and texture. All work shall be performed only when ambient air temperature is at least 40 degrees F and rising.

2.3.3	Compacting the mix.  The mix shall be compacted immediately after placing.  Initial rolling shall follow the paver as close as practical and shall be performed with a power driven steel roller weighing not less than 8 tons.  The longitudinal joint shall be rolled first in order to achieve a thoroughly compacted neat joint.  Final rolling shall be done with the same equipment used for initial rolling and shall eliminate marks for previous rolling.

2.3.4	Composition of mix.  The hot plant-mix asphalt surface course shall meet all the requirements of Sections 411 and 903.11, Grading D or E of the TDOT Standard Specifications for Road and Bridge Construction.  The finished, final compaction hot plant asphalt mix surface thickness shall be as specified in Section C. 1.2 with a final density of 110 pounds per inch of thickness per square yard.

2.4	Tack coat.  A tack coat of approximately 0.05 to 0.10 gallon per square yard shall be applied where necessary by a pressure distributor designed and operated to distribute the tack coat uniformly, without atomization in the amount and between the limits specified.  In places where the distributor bar cannot reach, a hand spray may be attached to the distributor hose.  The tack coat shall be applied on only as much pavement as can be covered with the next successive course of hot-mix asphalt pavement in the same day.

2.4.1	Use a TDOT approved tack coat.  The tack coat material may consist of asphalt emulsion grade SS-1 or SS-1h diluted 50-50 with water.  Both SS-1 and SS-1h shall meet the requirements as specified in Section 904.03 of the TDOT Standard Specifications for Road and Bridge Construction.

2.5	Striping.  Contractor shall stripe all repaved streets using materials and markings consistent with TDOT rules and regulations.

3.	Traffic Control

3.1	Traffic shall be directed through the project with such signs, barricades, devices, flagmen, and pilot vehicles, which shall conform to the latest edition of the Manual of Uniform Traffic Control Devices.

4.	Safety

4.1	 Safety precautions shall be used at all times during the progress of the work.  As appropriate, workmen shall be furnished with hard hats, safety shoes, asbestos gloves, respirators, and any other safety apparel that will reduce the possibility of accidents.  All Occupational Safety and Health Act requirements shall be observed.

5.	Other

5.1	Any incidental drainage work necessary to facilitate a completed project shall be performed by the contractor, as incidental to the paving.

5.2	Shoulders shall be dethatched and graded to a proper cross-section profile below the level of the edge of pavement while establishing a proper drainage profile.

5.3	All paved surfaces are to be painted (striped) by the contractor using materials and markings approved by the Tennessee Department of Transportation.

- Method of Measurement

6.1	Upon completion and acceptance of work performed in accordance with the specifications, payment shall become due and payable on a lump sum basis. Payment shall constitute full compensation for furnishing, transporting, placing, shaping, compacting and finishing the hot-mix asphalt surface course and for all labor, tools,

equipment and incidentals necessary to complete the work in full accordance with the specifications.

6.2	Method of payment shall be unit price.

CITY OF THREE WAY

PROPOSAL FOR THE 2021 SPRING PAVING PROJECT

SECTION D

_______________________________________

Name of Bidder

In compliance with your legal Notice to Bidders for the CITY OF THREE WAY 2021 SPRING PAVING PROJECT, the undersigned bidder, a corporation organized and existing under the laws of the State of ____________________, or a partnership of______________________, or an individual doing business as _______________________, of the City of _____________________ , State of _____________________, having examined the specifications and contract forms thereto attached, and being fully advised as to the extent and character of the work to be performed, and the equipment to be furnished, hereby proposed to furnish all labor, tools, material, plant and equipment necessary for the Project. The undersigned further proposes to perform all work and furnish all equipment in accordance with the specifications and contract stipulations thereof, within the time limit specified, for the price so stated below.

OVERLAY DESIGNATED CITY STREETS

- CLIP AND CLEAN ALL AREAS TO BE PAVED

- REMOVE WASTE MATERIALS OFF SITE

- TACK COAT SS-1

- PLACE HOT MIX ASPHALT SURFACE COURSE TO INCLUDE BUSHING COURSE AS INDICATED

TOTAL BID PRICE OF PAVING WORK:

__________________________________________DOLLARS AND                    CENTS

BIDDER understands that the City reserves the right to reject any or all bids and to waive any informality in bidding.

The bidder agrees that his bid shall be good and may not be withdrawn for a period of TWENTY (20) days after the scheduled closing time for receiving bids.

Upon receipt of written notice of acceptance of this bid, Bidder will execute the formal contract attached within FIVE (5) days and deliver insurance coverage as required by the Instructions to Bidders.

BY:	__________________________________________

Contractor's Name

Signature						Title

Printed or Typed Name

Business Address

Seal--if bid is by a corporation.

CITY OF THREE WAY

CONSTRUCTION CONTRACT

2021 SPRING PAVING PROJECT

SECTION E

This AGREEMENT made this _______ day of __________, 2021 by and between the CITY OF THREE WAY, hereinafter referred to as the "City," and___________________________________________ hereinafter referred to as the "Contractor," witnesses that the City and the Contractor, in consideration of the mutual covenants hereinafter set forth, agree as follows:

1.	Work:

1.1.	The work is generally described as the 2021 Spring Paving Project in the City of Three Way for which the Contractor shall furnish all labor and materials necessary to facilitate a finished product as described in the Contract documents.  The Contractor shall also provide a one-year warranty on all materials and workmanship, which shall commence upon final acceptance of the work by the City.

2.	Engineer:

2.1.	The Project has been initiated by the City Manager who is hereinafter referred to as the "Engineer," and who is to act as the City’s representative, assume all duties and responsibilities and have the rights and authority assigned to the Engineer in the Contract Documents in connection with the completion of the Work in accordance with the Contract Documents.

3.	Contract Time:

3.1.	The work will be substantially completed within 30 calendar days from the date when the Contract Time commences.

4.	Contract Price:

4.1.	Contractor's price includes all surface preparation or any other items of work or costs incidental to or normally associated with the type of work in this contract.

4.2.	The City shall pay the Contractor for completion of the work in accordance with the Contract Documents in current funds, as follows:

$     _____________________________

5.	Payment Procedures:

5.1.	The Contractor shall submit Applications for payment at the completion of the work. Applications will be processed by the Engineer, and upon determining the Contractor's satisfactory completion of the work in accordance with the Contract Documents, the City will make payment within thirty (30) days from the request for payment.

6.	Contractor's Representations:

6.1.	In order to induce the City to enter into this agreement, the Contractor makes the following representations:

6.1.1.	The Contractor has familiarized himself with the nature and extent of the work, the Contract Documents, site locality, and all local conditions and Laws and Regulations that in any manner may affect cost, progress, performance or furnishing of the Work.

6.1.2.	The Contractor has given the Engineer written notice of all conflicts, errors or discrepancies that he has discovered in the Contract Documents, and the written resolution thereof by the Engineer is acceptable by the Contractor.

7.	Contract Documents:

7.1.	The Contract Documents which comprise the entire agreement between the City and the Contractor concerning the Work, consist of the following:

1.	Cover Sheet,

2.	Section A, Advertisement for Bids,

3.	Section B, Instructions to Bidders and General Conditions,

4.	Section C, Specifications and Project Description,

5.	Section D, Proposal,

6.	Section E, Agreement

7.	Section F, Agreement

7.2.	There are no Contract Documents other than those listed in the Article 7.1.  The Contract Documents may only be amended, modified or supplemented as provided for through a fully executed change order as agreed to by both parties of this Agreement.

8.	Miscellaneous:

8.1.	No assignment by a party hereto of any rights under or interest in the Contract Documents will be binding on another party hereto without the written consent of the party sought to be bound; and specifically, but without limitation, monies that may become due and monies that are due may not be assigned without such consent (except to the extent that the effect of this restriction may be limited by law), and unless specifically stated to the contrary in any written consent to an assignment, no assignment will release or discharge the assignor from any duty or responsibility under the Contract Documents.

8.2.	The City and the Contractor each binds itself, its partners, successors, assigns and legal representatives to the other party hereto, its partners, successors, assigns and legal representatives in respect of all covenants, agreements and obligations contained in the Contract Documents.

9.	Other Considerations:

9.1.	IN WITNESS WHEREOF, the City and the Contractor have signed this AGREEMENT in duplicate.  One counterpart each has been delivered to the City and the Contractor.

9.2.	This AGREEMENT will be effective upon its signing of each party thereto and will be binding until the acceptance by the City of all the work therein.

CITY OF THREE WAY          			CONTRACTOR

By: __________________________________	By: ________________________________

Title: ________________________________	Title: _______________________________

(NOTARY SEAL)		(NOTARY SEAL)

Attest: ______________________________		Attest: ______________________________

Date: _______________________________		Date: _______________________________

Commission Expires: 					Commission Expires:

Address for giving Notices:				Address for giving Notices:

CITY OF THREE WAY

190 Three Way Lane

Three Way, TN  38343                		 											____________________________________

APPROVED AS TO FORM:

____________________________________

City Attorney

IRAN DIVESTMENT ACT

Certification of Non-inclusion

NOTICE: Pursuant to the Iran Divestment Act, TCA § 12-12-106 requires the State of Tennessee Chief Procurement Officer to publish, using creditable information freely available to the public, a list of persons it determines engage in investment activities in Iran, as described in TCA § 12-12-106. Inclusion on this list makes a person ineligible to contract with the state of Tennessee; if a person ceases its engagement in investment activities in Iran, it may be removed from the list. The State of Tennessee currently uses the following:

https://www.tn.gov/content/dam/tn/generalservices/documents/cpo/other/list-of-persons-pursuant-to-tenn-code-iran-divestment/List_of_persons_pursuant_to_Tenn._Code_Ann._12-12-106_Iran_Divestment_Act_updated_with%20NY04.15.20.pdf

By submission of this bid, each bidder and each person signing on behalf of any bidder certifies, and in the case of a joint bid each party thereto certifies as to its own organization, under penalty of perjury, that to the best of its knowledge and belief that each bidder is not on the list created pursuant to TCA § 12-12-106.

| Vendor Name (Printed) | Address |
| --- | --- |
| By (Authorized Signature) | Date Executed |
| Printed Name and Title of Person Signing |

NOTARY PUBLIC:

Subscribed and sworn to before me this___	day of ____20__.

My commission expires:	                                   _

# Comments

This link no longer works – updated list link added