City of Three Way

Minutes of the Board of Mayor and Aldermen

Special Called Meeting

Minutes, December 30, 2024              Approval Date, January 6, 2025

- Call to Order

- Roll Call					All elected officials were present.  In attendance were						Mary Ann Tremblay, Danny Wade, Franca Young, and 						Susan Rogers

- Others Present				Greer Lashlee, Lashlee-Rich

Sammy West, Wold AE

- Communications From the Board of Mayor and Aldermen

    - Sammy West with Wold AE announced that he had been assigned to take over

the Pine Hill Park Expansion Project.  He is located in the Jackson, TN office.

- Sammy West presented the Board with different styles and material selections

for the new park gazebo.  The Board selected the style, size, and materials for the

structure.

  - The plans for the new restrooms were reviewed and finalized.

  - The pickle ball court area was reviewed and the fencing material for the pickle ball

court was selected.

    - A new security system for the entire Municipal Complex is needed.  Greer Lashlee

noted that security was not included in the cost of the project and it would need to be bid separately.  Sammy West said Wold AE could assist with bidding a new security system.

    - Mayor Tremblay reported that Jim Gilliam had borrowed the city hall drawings and

asked that they be returned.  Sammy West said he would contact Jim Gilliam to get the drawings.

- Sammy West will present updated plans for the gazebo, fencing, and lighting in the next meeting scheduled for Tuesday, January 21, at 10:00 am in the city hall board room.

- Upon approval of the drawings, Greer Lashlee will be ready to start the bid

process for the expansion.

- Adjourn

  - Mayor Tremblay motioned to adjourn the meeting; Alderman Wade did second. All were in favor, motion did carry.

- Next meeting held

- February 3, 2025

Minutes recorded by Susan Rogers