City of Three Way

Minutes of the Board of Mayor and Aldermen

Special Called Meeting

Minutes, January 21, 2025              Approval Date, February 3, 2025

- Call to Order

- Roll Call					All elected officials were present.  In attendance were						David Turner, Danny Wade, Franca Young, and 							Susan Rogers

- Others Present				Sammy West, Jim Atkins, Mary Ann Tremblay,

Frank Kace

- Communications From the Board of Mayor and Aldermen

    - Mayor Turner opened the floor and asked for a nomination to appoint Mary Ann Tremblay to serve on the Three Way Planning Commission to replace Rich Johnson.  Alderman Wade made a motion to appoint Mary Ann Tremblay to serve on the Three Way Planning Commission to replace Rich Johnson and Franca Young seconded the motion.  The motion passed with a unanimous vote.

    - Sammy West, Wold AE, returned the city drawings to Mayor Turner and also provided the city with an electronic copy.

    - Sammy West presented the latest park expansion drawings for the parking lot, utilities, restrooms, pickle ball courts, and the gazebo.  He stated that the electrical plans are still being drawn up and should be ready in two weeks.  Frank Kace and Sammy West discussed heating and air options for the new restrooms, the pavilion restrooms, and the maintenance shop.  The city decided to eliminate some of the landscaping in the new parking lot to make space for additional parking.

    - Jim Atkins, Lashlee-Rich, said he could have preliminary pricing for the project ready in two weeks.

    - The next expansion project meeting is scheduled for Wednesday, February 12, at 10:00 am.  Sammy will have the final plans ready for the meeting.  Pending any last minute changes, Lashlee-Rich will be ready to take over and start the bids for the project.  The target is to start moving dirt in early spring.

- Adjourn

  - Alderman Wade motioned to adjourn the meeting; Alderman Young did second. All were in favor, motion did carry.

- Next meeting held

- February 3, 2025

Minutes recorded by Susan Rogers